# BA Work Plan Document

# Project purpose

Our clients' business already has a physical location where business activity is currently running, client visits to the store is slow paced as a lot of consumers of these types of goods are well into online shopping, they love to see reviews on products previously purchased by other customers, this usually aids in their decision making, it also takes away the hassle of commuting to the store, standing on long queues sometimes to make payments or waiting patiently for an attendant to give details of a product of interest; with some of these kinds of challenges, most people would rather shop online where they have all the details they need on one platform and at their fingertips.

This company aims to create a single website that would help solve this problem, a platform that would house products from different renowned producers and sellers of these home accessories, and with a wide variety of options to choose from. This would enable customers get all their home accessories on one platform, make a payment and have the options of having them delivered to their homes or picking up in store.

# Work Plan

Project: Space Consult 007

ON TRACK

ON HOLD

AT RISK

COMPLETED

Overall Status: <select from	/

## DELIVERABLES FOR BA

| Stage 1 | Date & Status |
| --- | --- |
| Project Kickoff/Initiation Stage | 13th July 2022 |
| Conduct Gap Analysis/Project Scope Document | 20th July 2022 |
| Prepare requirements gathering workshop agenda Hold requirement workshop with the team (using personas). Identify and document high level and low level requirements. Start writing user stories and acceptance criteria. Ensure to prioritize requirements (MoSCoW) | 27th July 2022 |
| Draft user stories and acceptance criteria document. Get Familiar with the trello board and move cards to show progress on deliverables. | 5th Aug 2022 |
| Completion | 5th Aug 2022 |

<List key milestones, management reviews, demos, etc. Colour of cell indicates status.>

| Stage 2(Planning Stage) | Date & Status |
| --- | --- |
| Update Trello board with signed-off documents. Submit updated BA work plan Conduct SWOT Analysis | 12th Aug 2022 |
| Create Process Maps Submit updated Work Plan | 19th Aug 2022 |
| Completion |  |

<List key milestones, management reviews, demos, etc. Colour of cell indicates status.>

| Stage 3(Design stage) | Date & Status |
| --- | --- |
| Create Wireframes Submit updated work plan Revise the AGILE Scrum Guide | 26th Sept 2022 |
| - Create a Business Model Canvas - Ensure Developer and Tester are well aligned - Work with Tester on creating Test plan based on acceptance criteria. - Ensure Tester hands in User Acceptance Test. document (UAT) |  |
| Completion |  |

<List key milestones, management reviews, demos, etc. Colour of cell indicates status.>

| Stage 4(Development, grooming and planning) | Date & Status |
| --- | --- |
| 1. Work with Developer to validate requirements 2. Align all documents with the developer 4. Join the Sprint planning meeting 5. Support the development team 6. Update the Trello board 7. Send in Assessment for Week 8 |  |
| 1. Ensure UAT is conducted with the tester after the sprint 1 demo. 2. Send in updated BA Work Plan and Assessment for Week 9. 3. Prepare a team exercise on BA related topics (45 mins with the entire team) |  |
| 1. Support the development team 2. Update the Trello board 3. Send in Assessment for Week 10 |  |
| 1. Ensure UAT is conducted after the demo for sprint 2 2. Send in Assessment for Week 11 |  |
| Closure |  |

<List key milestones, management reviews, demos, etc. Colour of cell indicates status.>

## Project Team

| Role | Name |
| --- | --- |
| Program Manager | Albert Igbedion |
| Submitted By | Catherine Eziamaka |
| Team Members | Nchedo Ifebuzor, Chidinma Amanda Obi, Oghenero Igbru, Mac-Roy Ibadin |
| Approved By |  |

Why are we doing this?

<Explain briefly why are we spending time and money on this project, rather than everything else on the backlog. How does it align with the company strategy? Draw this information from the Idea Elevator Pitch.>

Our clients' business already has a physical location where business activity is currently running, client visits to the store is slow paced as a lot of consumers of these types of goods are well into online shopping. Most people would rather shop online where they have all the details they need on one platform and at their fingertips.

This company aims to create a single website that would help solve the problem of low patronage, a platform that would house products from different renowned producers and sellers of these home accessories, and with a wide variety of options to choose from. This would enable customers get all their home accessories on one platform, make a payment and have the options of having them delivered to their homes or picking up in store.

Goals

<Clear and concise list of what the project will achieve>

To increase sales and make more profit

To create a platform that would provide a wider reach for business activities.

To create visibility for the business

To create better customer experience with the aim of achieving customer retention

To keep up to par with completion and retain market share.

Scope

<List the major blocks of work and/or deliverables in priority order. For clarity, also include a summary of what is not in scope.>

The Link to the Admin portal

Reviews

Contact Us

About Us

Blog

Out of Scope

- The admin portal itself

- Other pages of the website not listed above (e.g., registration, products, order, cart, payment, admin, vendor pages, shipping, delivery and tracking, etc.)

- New scope additions

- Stock Photography (License needs to be purchased separately and thus will be provided by the company)

- Logo design

- Adding new plugins, Software and functionalities not originally included