| ## Project Name | ## Project Summary | ## Date Submitted | ## Created By |
| --- | --- | --- | --- |
| Space Consult 007 | This project aims at creating a website for a multi-vendor home accessories store based in the UK. They bridge the gap between vendors and customers by providing a platform where the customers can have access to a variety of goods by different producers and vendors listed on the website, and on the flip side, vendors have their goods on a platform where target customers can easily reach them. | July 21, 2022 | NCHEDOMCHUKWU IFEBUZOR, CHIDINMA AMANDA OBI, CATHERINE IGBOANUGO, IGBRU OGHENERO, MAC-ROY IBADIN. |

## Step 1. Project Deliverables (Requirements)

Please list all project deliverables listed in the Project and, if necessary, elaborate on them. Add more rows as necessary.

| Deliverable | Description |
| --- | --- |
| 1. Link to Admin Portal: | The admin portal should be integrated into the website thereby allowing the admin users access the portal directly from the website by just clicking on the link. |
| 2. Reviews: | This enables customers to be able to post reviews of different products on the website and other users can view it. |
| 3. Contact Us: | This ensures that clients to the website can easily access the contact details of the business and allows users send in their details in a form to be contacted by the business. |
| 4. About Us: | Visitors to the website get to see what the company has to offer, its’ mission and vision statement, etc. |
| 5. Terms and Policies | This ensures that the company’s terms and policies are available on the website for customers to view and sign if applicable. |
| 6. Blog: | Admin users can send out customized newsletters or any type of information to the public, and all visitors to the website can also view available news and other information from the blog feature. |

## Step 2. Out of Scope

| This project will NOT accomplish or include the following: | Please list deliverables or tasks that will not be completed or provided as outputs of this project. - The admin portal itself - Other pages of the website not listed above (e.g., registration, products, order, cart, payment, admin, vendor pages, shipping, delivery and tracking, etc.) - New scope additions - Stock Photography (License needs to be purchased separately and thus will be provided by the company) - Logo design - Adding new plugins, Software and functionalities not originally included |
| --- | --- |

## Step 3. Project Assumptions

Please list any project factors that will be considered to be true, real, or certain. Assumptions generally involve a certain degree of risk.

| s/n | Assumption |
| --- | --- |
| 1 | All project team members will be available |
| 2 | The developers and testers will be assigned and available when needed |
| 3 | The admin portal will be ready and available when we create the link |
| 4 | Funding will be available when required |
| 5. | The programme manager will not be reassigned |
| 6. | That adequate information will be obtained from all stakeholders |
| 7. | That the initial scope consideration will remain the same i.e., that no huge significant change will be made, and that the scope of the production will remain as it is set in this document. |
| 8. | That by no means should the operational cost be increased by a huge significant level. |
| 9. | That the Space Consult 007 project is completed by October the 20th 2022, as it is outlined in the project mandate |

## Step 4. Project Constraints

| Project Start Date | July 13, 2022 |
| --- | --- |
| Launch/Go-Live Date | October 20, 2022 |
| Project End Date | October 20, 2022 |
| List any hard deadline(s) | October 20, 2022 – This is the project end date |
| List other dates/descriptions of key milestones | Hold Risk meeting – Week 1 Hold requirement workshop – Week 2 Create Work Breakdown Structure – Week 3 Create Project high level Plan – Week 4 Create Process Maps – Week 5 Create Wireframes – Week 6 Create UAT Test plan and document – Week 7 Hold Sprint 1 Planning Meeting – Week 8 Conduct Sprint 1 Demo and UAT – Week 9 Hold Sprint 2 Planning Meeting – Week 10 Conduct Sprint 2 Demo and UAT – Week 11 Conduct Final UAT – Week 12 Submit End of Project Report – Week 12 |
| Budget constraints (Enter information about project budget limitations) | Total (maximum) project budget: £65,000. Maximum budget for key project deliverables: N/A. |
| Quality or performance constraints (Enter any other requirements for the functionality, performance, or quality of the project) | N/A |
| Equipment/personnel Constraints (Enter any constraints regarding equipment or people that will impact the project) | N/A |

## Step 5. Approvals

| S/N | Role of Approver | Submitted for Approval on: | Approval Received on: |
| --- | --- | --- | --- |
| 1. | Albert Igbedion (Programme Manager) | July 21, 2022 |  |

Attach any additional documentation.

Office Use Only: